Sprint 2 : 7 weken  
  
  
**Week 1 :   
 -**Project setup & scripts maken & sorteren  
 -PlayerController script  
 -Concept art for all characters & enemies   
 -Concept art for Assets  
 -UI design **Week 2 & 3:**

**-** Character models  
 - Asset models  
 - UI functionality  
 - Basic scripts(Questmanager, inventory etc.)

**Week 4:** -Character textures(+alts)   
 -Character Rigs  
 -sprites  
 -Assets  
 -Advanced scripts **Week 5:   
 -**Assets -Script implementing & checking  
 -Extra models and textures etc. **Week 6 & 7 : Implementing** -Area building **-** Particles, Animations, QA & UX check  
 - Gametesting